NEIGHBORHOOD ISSUE LOGGER

Business Scope Brief

MVP Definition · Civic-Tech Portfolio Project

# 1. Product Vision

A civic-tech platform where residents log neighborhood issues — noise, trash, parking, safety, maintenance — tied to a specific location, so patterns become visible. Both to neighbors (“this isn’t just me”) and eventually to building managers or local authorities who need evidence, not one-off complaints.

The core insight that makes this more than a complaint box: aggregation over time reveals patterns individuals can’t see on their own. One noise complaint is an anecdote. Twelve at the same address in a month is a case.

# 2. Target Users

| User Type | Need |
| --- | --- |
| Resident / Tenant | Log an issue quickly, see if others reported the same thing, feel heard |
| Neighbor (same street / building) | Confirm or upvote an issue they’ve also experienced; browse local reports |
| Building Manager / Landlord (stretch) | See a dashboard of recurring issues at their property |

# 3. Core MVP Features (10-Day Scope)

## A. Issue Reporting

- Create a report: title, description, category (Noise / Trash / Parking / Safety / Maintenance / Other), address or map pin, date and time it occurred

- Optional photo upload

- Auto-timestamp for “reported at”

## B. Location-Based Grouping

- Reports are tied to a normalized address (or lat/lng if using a map picker)

- Any report at the “same” location groups together — this is the technical heart of the app

## C. Community Confirmation

- Other users can hit “Same here” (upvote) on an existing report instead of creating a duplicate

- Comment thread per report (short, Reddit-style — no nested replies needed in MVP)

## D. Pattern Detection View

- Per-address page showing: total reports, reports in last 30 days, category breakdown, a simple timeline / frequency chart

- A “hotspot” flag when an address crosses a threshold (e.g., 5+ reports in 30 days) — this is the “aha” feature

## E. Browse & Filter

- List / map view of all reports in a neighborhood

- Filter by category, date range, or status (Open / Acknowledged / Resolved)

## F. Authentication

- Simple email/password auth (JWT) — users need identity to prevent spam upvotes and to own their reports

# 4. Stretch Features

Only pursued if the core MVP above is complete with time remaining:

- Status workflow: reporter or address “owner” can mark issue Acknowledged / Resolved

- Email digest: “3 new reports near you this week”

- Public read-only view (no login) so it feels like real civic infrastructure — login required only to post or upvote

- Simple heatmap overlay on a map (density of reports by area)

Explicitly out of scope for MVP: real government integration, SMS notifications, multi-language support, admin moderation panel, mobile app.

# 5. Data Model (High-Level)

## User

{ name, email, passwordHash, createdAt }

## Report

{

title, description, category,

address, location: { lat, lng },

occurredAt, createdAt,

reportedBy: userId,

photoUrl,

status: "open" | "acknowledged" | "resolved",

upvotes: [userId],

comments: [{ userId, text, createdAt }]

}

Address aggregation can be computed on-the-fly via a MongoDB aggregation pipeline (group reports by normalized address, count within a rolling 30-day window) rather than stored as a separate collection — simpler for MVP, and it’s the “smart” backend feature worth highlighting in an interview.

# 6. Success Criteria for the Portfolio Demo

The build is considered successful if the following can be demonstrated live in under two minutes:

- Log a noise complaint at an address

- Show a second (seed / demo) user hitting “Same here” on it

- Navigate to the address’s pattern view and show it auto-flagged as a hotspot after N reports

- Filter the neighborhood map/list by category

That demo alone tells a complete story: individual pain → collective visibility → pattern detection — a far stronger narrative than “here’s my CRUD app.”

# 7. Suggested Tech Choices (Within Existing Stack)

| Need | Recommendation |
| --- | --- |
| Maps | Leaflet.js + OpenStreetMap — free, no API key hassle, lighter than Google Maps for a 10-day build |
| Photo upload | Cloudinary free tier — store images off-database rather than in MongoDB directly |
| Charts | Chart.js for the frequency / category breakdown on the pattern view |
| Core stack | HTML, CSS, JavaScript (frontend) · Node.js + Express (backend) · MongoDB Atlas (database) |